AI-POWERED TASK PLATFORM

Individual 8-Day Execution Plans

Django · FastAPI · Vanilla JS · Microservice Architecture

⚙️ Django Backend Developer

🎨 Frontend Developer

🤖 FastAPI AI Developer

🔗 Integration & Testing Engineer

Generated: March 30, 2026  |  Version 1.0

# SECTION 1 — ROLE SUMMARIES

⚙️ Member 1 — Django Backend Developer

### Responsibilities

- Project scaffolding, virtual environment, and Django configuration

- CustomUser model with authentication (register / login / logout)

- Domain, Topic, GeneratedTask, TaskSubmission, and SkillProject models

- REST API views: task generation proxy, submission scoring, progress stats

- Django Admin registration with filters, search, and fixtures (seed data)

- Management command: python manage.py seed_data

- Environment variable management (.env, settings.py)

### Key Files & Modules Owned

| File / Module | Contains |
| --- | --- |
| taskplatform/settings.py | INSTALLED_APPS, DB config, FASTAPI_SERVICE_URL |
| apps/accounts/models.py | CustomUser, UserDomainPreference |
| apps/accounts/views.py | register_view, login_view, logout_view, profile_view |
| apps/domains/models.py | Domain, Topic (slug, ordering) |
| apps/tasks/models.py | GeneratedTask (+ project FK, week_number), TaskSubmission |
| apps/tasks/services.py | FastAPIClient — calls /generate-task endpoint |
| apps/tasks/views.py | generate_task_view, submit_answer_view |
| apps/progress/views.py | stats_api, streak calculation, dashboard data |
| apps/tasks/models.py (SkillProject) | Monthly project model (4 weekly tasks = 1 project) |

🎨 Member 2 — Frontend Developer

### Responsibilities

- All HTML templates using Django template engine

- CSS design system using CSS custom properties (tokens)

- JavaScript modules: api.js, tasks.js, dashboard.js

- Responsive layout with CSS Grid and Flexbox

- Dark mode toggle (localStorage preference)

- Task UI: task card, hints accordion, answer form, result modal

- Progress dashboard with domain stats and streak counter

### Key Files & Modules Owned

| File / Module | Contains |
| --- | --- |
| templates/base.html | Master layout, nav, sidebar, flash messages, dark mode toggle |
| templates/accounts/ | login.html, register.html, profile.html |
| templates/domains/selection.html | Domain card grid with emoji + color + topic preview |
| templates/tasks/task.html | Task card, difficulty badge, hints accordion, timer |
| templates/tasks/result.html | Score display, feedback, correct answer reveal (modal/inline) |
| templates/progress/dashboard.html | Stats grid, domain progress bars, recent history table |
| static/css/main.css | Design tokens, component styles, dark mode, responsive |
| static/js/api.js | CSRF-aware fetch wrapper, generateTask(), submitAnswer(), getStats() |
| static/js/tasks.js | Task UI logic, displayTask(), handleSubmit(), showResult() |
| static/js/dashboard.js | Chart rendering, domain stats, streak counter UI |

🤖 Member 3 — FastAPI AI Developer

### Responsibilities

- FastAPI microservice setup with Uvicorn and CORS middleware

- Pydantic schemas: TaskRequest, TaskResponse, HealthResponse

- Mock task generator with 10-domain template library (100 tasks)

- Difficulty scaling logic (easy / medium / hard)

- FLAN-T5 integration structure (hot-swap ready)

- Health endpoint, Swagger/ReDoc documentation

- Project-aware generation: accepts project_id and week_number

### Key Files & Modules Owned

| File / Module | Contains |
| --- | --- |
| fastapi_service/main.py | App creation, CORS config, router inclusion |
| app/models/schemas.py | TaskRequest (+ project_id, week_number), TaskResponse, HealthResponse |
| app/routers/tasks.py | POST /generate-task, GET /health endpoints |
| app/services/mock_generator.py | Template-based mock responses for all 10 domains |
| app/services/task_generator.py | Interface: generate_task() — delegates to mock or FLAN-T5 |
| app/data/task_templates.json | 100 task templates (10 domains × 10 topics × difficulties) |
| fastapi_service/requirements.txt | fastapi, uvicorn, pydantic, httpx, transformers (optional) |

🔗 Member 4 — Integration & Testing Engineer

### Responsibilities

- FastAPIClient service class in Django (timeout + retry + fallback)

- End-to-end integration testing for all API endpoints

- start.sh script for simultaneous service launch

- Environment variable setup (.env files for both services)

- Database seeding management command verification

- Deployment readiness: production checklist, Gunicorn config

- Bug triage, performance checks, mobile testing

### Key Files & Modules Owned

| File / Module | Contains |
| --- | --- |
| apps/tasks/services.py | FastAPIClient with timeout handling and mock fallback |
| start.sh | One-command launcher for Django :8000 + FastAPI :8001 |
| .env (django_backend) | DJANGO_SECRET_KEY, DEBUG, FASTAPI_SERVICE_URL, DATABASE_URL |
| .env (fastapi_service) | MODEL_NAME, environment flags |
| tests/test_api.py | Integration tests for all Django REST endpoints |
| tests/test_fastapi.py | FastAPI endpoint tests (health, generate-task) |
| docs/README.md | Setup guide, architecture diagram, deployment notes |
| docs/API_REFERENCE.md | Complete endpoint reference with examples |

# SECTION 2 — INDIVIDUAL 8-DAY PLANS

⚙️ Member 1 — Django Backend Developer

| DAY 1 | 🎯 Goal • Scaffold the full Django project with all apps and initial configuration. 🛠 Tasks • Create virtual environment: python -m venv venv && pip install -r requirements.txt • Run: django-admin startproject taskplatform django_backend/ • Create all four apps: python manage.py startapp accounts, domains, tasks, progress • Register apps in settings.py under INSTALLED_APPS • Configure FASTAPI_SERVICE_URL, AUTH_USER_MODEL, DATABASES (SQLite dev), STATIC_ROOT • Set up root urls.py to include each app's urls.py with namespace prefixes • Define CustomUser model in accounts/models.py extending AbstractUser (bio, avatar_color) • Run initial migrations: python manage.py makemigrations && python manage.py migrate 📦 Deliverables • Django server running at http://localhost:8000 with no errors • All 4 apps created, registered, and migrated • CustomUser model active as AUTH_USER_MODEL • settings.py fully configured (DB, static, FastAPI URL, env vars) ✅ No blocking dependencies today |
| --- | --- |

| DAY 2 | 🎯 Goal • Implement complete user authentication (register, login, logout, profile). 🛠 Tasks • Create CustomUser, UserDomainPreference models with get_selected_domains() method • Build accounts/forms.py: CustomUserCreationForm, ProfileUpdateForm • Implement register_view with form validation and duplicate username check • Implement login_view using Django's authenticate() and login() utilities • Implement logout_view (POST only, CSRF-protected) • Implement profile_view supporting GET (display) and POST (update) • Configure accounts/urls.py and wire into root urls.py • Register CustomUser and UserDomainPreference in accounts/admin.py 📦 Deliverables • Register endpoint POST /accounts/register/ functional • Login endpoint POST /accounts/login/ sets session cookie • Logout endpoint POST /accounts/logout/ clears session • Profile endpoint GET/POST /accounts/profile/ operational • Django Admin shows CustomUser with search and list filters ✅ No blocking dependencies today |
| --- | --- |

| DAY 3 | 🎯 Goal • Build Domain, Topic models and load seed fixture data (100 topics across 10 domains). 🛠 Tasks • Create Domain model: name, slug, description, icon (emoji), color (hex), order • Create Topic model: ForeignKey to Domain, name, slug, order • Create domains/fixtures/domains.json with all 10 domains and 10 topics each • Load fixtures: python manage.py loaddata apps/domains/fixtures/domains.json • Build /domains/select/ view (GET: list all domains, POST: save UserDomainPreference) • Build /domains/api/topics/ API endpoint returning JSON topic list (?domain_id=) • Register Domain and Topic in admin.py with list_display and slug auto-populate • Write management command apps/domains/management/commands/seed_data.py 📦 Deliverables • 10 domains + 100 topics loaded in database • /domains/select/ returns all domains; POST saves preferences • /domains/api/topics/?domain_id=X returns JSON topic list • python manage.py seed_data runs without errors ✅ No blocking dependencies today |
| --- | --- |

| DAY 4 | 🎯 Goal • Build GeneratedTask, SkillProject models and FastAPIClient service proxy. 🛠 Tasks • Create SkillProject model: user FK, domain FK, title, predicted_skill, month, year, is_complete • Create GeneratedTask model: domain FK, topic FK, project FK, week_number (1–4), task_text, hints (JSONField), answer, difficulty, created_at • Create TaskSubmission model: user FK, task FK, user_answer, is_correct, score, submitted_at • Run makemigrations && migrate for tasks app • Build FastAPIClient class in tasks/services.py: POST to /generate-task with timeout=10s • Implement _fallback_task() mock response for when FastAPI is unavailable • Register all three models in tasks/admin.py with relevant filters 📦 Deliverables • SkillProject, GeneratedTask, TaskSubmission tables created and migrated • FastAPIClient.generate_task() calls FastAPI or falls back gracefully • All task models visible and searchable in Django Admin 🔗 Dependencies • Member 3 shares FastAPI endpoint contract (schemas) by end of Day 3 |
| --- | --- |

| DAY 5 | 🎯 Goal • Implement task generation and answer submission API views. 🛠 Tasks • Build generate_task_view: extract domain, topic, difficulty, project_id, week_number from POST body • Validate SkillProject ownership (project.user == request.user) • Call FastAPIClient.generate_task() and save GeneratedTask with project + week_number • Auto-set project.is_complete = True when project.tasks.count() >= 4 • Build submit_answer_view: keyword matching scoring (score 0–100), threshold 60 = correct • Return JSON: is_correct, score, correct_answer, feedback, week_number, project_id, project_complete • Build /tasks/history/ endpoint: paginated TaskSubmission list (GET, auth required) • Add @login_required and @require_POST decorators to all mutation views 📦 Deliverables • POST /tasks/generate/ returns task JSON with project/week context • POST /tasks/submit/ stores TaskSubmission and returns scored result • GET /tasks/history/ returns paginated submission list • Project auto-completes after 4 tasks generated 🔗 Dependencies • FastAPI running on :8001 (Member 3 Day 3 deliverable) |
| --- | --- |

| DAY 6 | 🎯 Goal • Build progress tracking API and integrate SkillProject endpoints. 🛠 Tasks • Build /progress/api/stats/ returning per-domain: total_attempted, total_correct, accuracy, avg_score • Build /progress/api/streak/ using calculate_streak() logic (consecutive daily submissions) • Add /tasks/api/projects/ endpoint: list user's SkillProjects with completion status • Add /tasks/api/projects/create/ endpoint: POST to create a new SkillProject • Wire all new URLs into tasks/urls.py and progress/urls.py • Add Avg() aggregation from django.db.models in progress stats view • Register ProgressSummary (or equivalent) in admin.py if model exists 📦 Deliverables • GET /progress/api/stats/ returns accurate domain stats • GET /progress/api/streak/ returns current streak count • POST /tasks/api/projects/create/ creates SkillProject • GET /tasks/api/projects/ lists all user projects with week-task breakdown ✅ No blocking dependencies today |
| --- | --- |

| DAY 7 | 🎯 Goal • End-to-end backend testing, bug fixing, and Admin polish. 🛠 Tasks • Manually test all endpoints using browser DevTools + Django shell • Verify CSRF token flow for all POST endpoints • Test FastAPIClient timeout scenario (stop FastAPI, confirm fallback activates) • Test SkillProject auto-completion logic (generate exactly 4 tasks) • Fix any 500 errors, missing migrations, or admin display issues • Add __str__ methods to all models for clean Admin display • Run python manage.py check and resolve all warnings • Verify fixture reload works cleanly: flush + loaddata + seed_data 📦 Deliverables • All endpoints tested manually with no 500 errors • Fallback task generation confirmed working • All models have __str__ and display correctly in Admin • python manage.py check passes with zero warnings 🔗 Dependencies • Member 4 shares integration test results for any failing endpoints |
| --- | --- |

| DAY 8 | 🎯 Goal • Final cleanup, documentation handoff, and demo data preparation. 🛠 Tasks • Create superuser demo account and populate with sample domains, projects, and submissions • Write python manage.py create_demo_data command to generate demo content • Ensure all API endpoints return consistent JSON structure (error keys, status codes) • Add database indexes on frequently queried fields (user, domain, submitted_at) • Confirm production settings: DEBUG=False path, ALLOWED_HOSTS, collectstatic • Write concise inline comments in views.py and services.py for handoff • Verify FASTAPI_SERVICE_URL can be overridden via .env without code change 📦 Deliverables • Demo account with populated data ready for presentation • All endpoints returning consistent, documented JSON responses • Production-ready settings.py with .env override support • Backend fully stable and handed off to Member 4 for final testing 🔗 Dependencies • Member 4 confirms all integration tests pass before final commit |
| --- | --- |

🎨 Member 2 — Frontend Developer

| DAY 1 | 🎯 Goal • Set up static file structure, CSS design system, and base template. 🛠 Tasks • Create static/css/main.css with all CSS custom properties (--color-primary, --bg-main, etc.) • Define dark mode overrides under [data-theme="dark"] selector • Build templates/base.html: <html>, <head> with meta tags, nav bar, sidebar, footer, flash messages • Add dark mode toggle button wired to localStorage and data-theme attribute via inline JS • Create static/js/api.js with getCookie(), apiPost(), generateTask(), submitAnswer(), getStats() • Verify static files load from Django's STATIC_URL by running collectstatic • Create placeholder index for all template folders (accounts/, domains/, tasks/, progress/) 📦 Deliverables • base.html renders at http://localhost:8000 with nav and sidebar visible • CSS custom properties applied; dark mode toggle switches theme instantly • api.js loaded with no console errors; getCookie() returns csrftoken • All static file paths resolving correctly 🔗 Dependencies • Member 1 Day 1: Django server running and STATIC_URL configured |
| --- | --- |

| DAY 2 | 🎯 Goal • Build login and register pages with full client-side validation. 🛠 Tasks • Build accounts/login.html: styled form, password show/hide toggle, "Remember me" checkbox • Build accounts/register.html: username, email, password, confirm fields with real-time validation • Add JS validation: password match check, minimum length indicator, username availability feedback • Style form inputs with focus states, error borders (--color-danger), success states (--color-success) • Handle Django form errors: render {{ form.errors }} with styled error messages inline • Add loading spinner to submit buttons (disable + spinner on click) • Build accounts/profile.html: avatar circle, domain badge list, edit form for bio + avatar_color 📦 Deliverables • Login page renders at /accounts/login/ with working show/hide password • Register page shows real-time validation errors before form submission • Profile page displays avatar, domain badges, and editable bio form • All forms submit with CSRF token via standard POST (no JS yet) 🔗 Dependencies • Member 1 Day 2: Auth views and URL routes complete |
| --- | --- |

| DAY 3 | 🎯 Goal • Build domain selection page with dynamic topic loading. 🛠 Tasks • Build domains/selection.html: responsive card grid (3 cols desktop, 2 tablet, 1 mobile) • Each domain card: emoji icon, name, color accent bar, topic count badge • Add checkbox selection state: card highlights on select, stores in hidden input • Write JS to call /domains/api/topics/?domain_id=X and render topic pills in a preview panel • Show selected domain count live ("3 domains selected") with submit button activation • Style topic pills with domain color tint • Handle POST save: highlight already-selected domains on page load using Django context 📦 Deliverables • /domains/select/ renders all 10 domain cards in responsive grid • Clicking a domain loads its topics via AJAX into the preview panel • Domain selection state persists across page reload (from DB) • POST saves preferences and redirects to dashboard 🔗 Dependencies • Member 1 Day 3: Domain/Topic models and /domains/api/topics/ endpoint ready |
| --- | --- |

| DAY 4 | 🎯 Goal • Build the task interface page (task card, hints, timer, answer form). 🛠 Tasks • Build tasks/task.html: task card with domain icon, topic tag, difficulty badge (Easy/Medium/Hard) • Difficulty badge colors: green (#27AE60), orange (#F39C12), red (#E74C3C) via CSS classes • Build hints accordion: "Show Hint" button reveals hints one by one with slide animation • Add countdown timer: configurable seconds (60s Easy, 120s Medium, 180s Hard), red at <10s • Build answer textarea with character counter and clear button • Wire loadNewTask() in tasks.js: reads domain/topic/difficulty selectors → calls generateTask() • Add domain, topic, difficulty dropdowns populated from API; topic dropdown updates on domain change • Add "Generate New Task" button with loading state (spinner + disabled) 📦 Deliverables • /tasks/ page renders with domain/topic/difficulty selectors • Clicking Generate calls /tasks/generate/ and renders returned task in the card • Hints reveal one by one on button click • Timer counts down and turns red below 10 seconds 🔗 Dependencies • Member 1 Day 5: /tasks/generate/ endpoint returning task JSON |
| --- | --- |

| DAY 5 | 🎯 Goal • Build result display, answer submission flow, and history page. 🛠 Tasks • Build result section (inline below task, not modal): score bar, feedback text, correct answer reveal • Score bar animates from 0 to actual score using CSS transition on width • Color result section: green border for correct (score≥60), red border for incorrect • Wire handleSubmit() in tasks.js: validate non-empty → call submitAnswer() → showResult() • Build tasks/result.html template for server-side render fallback • Build /tasks/history/ page: paginated table of submissions (date, domain, topic, score, correct badge) • Add "Try Again" button that resets the task card and generates a fresh task for same domain/topic • Add project_id and week_number to task generation JS call payload 📦 Deliverables • Submitting answer calls /tasks/submit/ and renders animated result inline • Correct answers show green, incorrect show red with correct answer revealed • /tasks/history/ shows paginated submission history with correct badges • Project ID and week number sent in generate task requests 🔗 Dependencies • Member 1 Day 5: /tasks/submit/ endpoint returning is_correct + score |
| --- | --- |

| DAY 6 | 🎯 Goal • Build the progress dashboard with charts and skill project tracking. 🛠 Tasks • Build progress/dashboard.html: stats grid (total tasks, accuracy %, avg score, streak days) • Per-domain section: progress bar (correct/total), color-coded by domain, accuracy percentage • Pull data from /progress/api/stats/ via getStats() in dashboard.js • Build streak display: fire emoji with day count, "0-day streak" state handled gracefully • Add SkillProject panel: list monthly projects with week 1–4 task status (✅ done / ⏳ pending) • Fetch project list from /tasks/api/projects/ and render as cards with progress indicators • Add "Create New Project" button launching a modal form (domain, title, predicted skill, month) • Wire project creation to POST /tasks/api/projects/create/ 📦 Deliverables • /dashboard/ renders stats grid and per-domain progress bars from live API data • Streak counter displays correctly for users with/without submissions • SkillProject panel shows all projects with weekly task completion status • "Create New Project" modal creates a project and refreshes the panel 🔗 Dependencies • Member 1 Day 6: /progress/api/stats/, /progress/api/streak/, /tasks/api/projects/ ready |
| --- | --- |

| DAY 7 | 🎯 Goal • Polish UI, fix responsiveness, and handle all edge cases. 🛠 Tasks • Full mobile responsiveness pass: test at 375px, 768px, 1024px, 1440px breakpoints • Fix any layout overflow, nav collapse issues, or card wrapping on small screens • Add empty-state UI: "No tasks yet — select a domain and generate your first task!" • Add error toast component: shows API error messages (e.g., "AI service unavailable") • Add loading skeleton for task card and dashboard stats while data loads • Ensure dark mode applies to all newly added components (dashboard, project panel) • Cross-browser test: Chrome, Firefox, Safari (basic layout check) • Fix any flash of unstyled content (FOUC) on page load for dark mode 📦 Deliverables • All pages fully responsive across 375px–1440px • Empty states display correctly for new users with no data • Error toasts appear for API failures (tested by temporarily stopping FastAPI) • Dark mode consistent across all pages and components 🔗 Dependencies • Member 4 Day 6: Integration test results flagging any broken UI endpoints |
| --- | --- |

| DAY 8 | 🎯 Goal • Final UI review, demo prep, and frontend handoff. 🛠 Tasks • Create a polished demo walkthrough: register → select domains → create project → generate task → submit → see dashboard • Pre-populate demo account with varied submissions across 3+ domains for visual dashboard • Add CSS print styles (optional) or screenshot-friendly layout for presentation • Verify all JS console is clean (no warnings or errors in production flow) • Remove any hardcoded localhost URLs — use relative paths for all API calls • Add <meta> description and page <title> tags per template • Final code review: remove commented-out code, debug console.log statements 📦 Deliverables • Demo walkthrough tested end-to-end in clean browser session (no cached state) • All pages have correct <title> tags • Zero JS console errors in the complete demo flow • Frontend code ready for final review and demo presentation 🔗 Dependencies • Member 1 Day 8: Demo data seeded; Member 4 Day 8: All integration tests passing |
| --- | --- |

🤖 Member 3 — FastAPI AI Developer

| DAY 1 | 🎯 Goal • Scaffold FastAPI microservice with project structure, CORS, and health endpoint. 🛠 Tasks • Create fastapi_service/ directory with requirements.txt (fastapi, uvicorn, pydantic, httpx) • Install: pip install -r requirements.txt in separate venv • Write fastapi_service/main.py: FastAPI() instance, CORSMiddleware (allow http://localhost:8000) • Create app/models/schemas.py with HealthResponse Pydantic model • Create app/routers/tasks.py with GET /health endpoint returning {"status":"healthy","model":"mock","version":"1.0.0"} • Include router in main.py: app.include_router(tasks.router, tags=["Task Generation"]) • Start server: uvicorn main:app --reload --port 8001 • Verify Swagger UI at http://localhost:8001/docs renders health endpoint 📦 Deliverables • FastAPI running at http://localhost:8001 with no errors • GET /health returns {"status":"healthy","model":"mock","version":"1.0.0"} • Swagger UI at /docs renders health endpoint with working "Try it out" • CORS configured to allow requests from http://localhost:8000 ✅ No blocking dependencies today |
| --- | --- |

| DAY 2 | 🎯 Goal • Define all Pydantic schemas and build the mock task template library. 🛠 Tasks • Write TaskRequest schema: domain (str), topic (str), difficulty (str, pattern easy¦medium¦hard), user_id (Optional[int]), project_id (Optional[int]), week_number (Optional[int, 1-4]) • Write TaskMetadata schema: model_used, generated_at (datetime), tokens_used (int default 0) • Write TaskResponse schema: task_id (str UUID), task, hints (List[str]), answer, difficulty, domain, topic, metadata (TaskMetadata) • Create app/data/task_templates.json skeleton with structure for all 10 domains • Populate task_templates.json with at least 3 tasks per difficulty per domain (90 minimum entries) • Ensure hints is always a list of exactly 2 strings • Validate schema by writing a quick test: TaskRequest(domain="ai", topic="ml", difficulty="medium") 📦 Deliverables • schemas.py with TaskRequest, TaskResponse, TaskMetadata, HealthResponse validated and importable • task_templates.json with ≥90 entries covering all 10 domains × 3 difficulties • Schema validation confirmed with no Pydantic errors ✅ No blocking dependencies today |
| --- | --- |

| DAY 3 | 🎯 Goal • Build the mock task generator and wire to the POST /generate-task endpoint. 🛠 Tasks • Write app/services/mock_generator.py: TEMPLATES dict loaded from task_templates.json • Implement generate_mock_task(domain, topic, difficulty) → TaskResponse • Use random.choice() to pick from available templates for the requested difficulty level • Fallback: if domain not found use "ai" templates; if difficulty not found use "medium" • Generate task_id using str(uuid.uuid4()) • Set metadata.generated_at = datetime.now(timezone.utc), model_used = "mock", tokens_used = 0 • Write app/services/task_generator.py: generate_task() delegates to generate_mock_task() • Wire POST /generate-task in router: call generate_task(), return TaskResponse, handle ValueError (400) and Exception (500) 📦 Deliverables • POST /generate-task with body {"domain":"ai","topic":"ml","difficulty":"medium"} returns valid TaskResponse • task_id is unique UUID on every call • Swagger UI "Try it out" on /generate-task returns a formatted task with 2 hints • curl test from terminal confirms endpoint works independently of Django ✅ No blocking dependencies today |
| --- | --- |

| DAY 4 | 🎯 Goal • Expand template library, add difficulty scaling, and test all 10 domains. 🛠 Tasks • Ensure task_templates.json has at least 3 entries per difficulty for ALL 10 domains • Add difficulty-specific content rules: easy = definition/conceptual, medium = application/scenario, hard = design/implementation • Add domain-specific terminology in task text (e.g., "Kubernetes" for DevOps, "Solidity" for Blockchain) • Write a standalone Python script test_templates.py that verifies all 10 domains × 3 difficulties can generate without error • Add input validation in /generate-task: reject unknown domains with descriptive 400 error message • Test edge cases: unknown domain (fallback), unknown topic (generate anyway), unknown difficulty (default medium) • Confirm hints are always a 2-item list (never empty, never 1 item) 📦 Deliverables • 10 domains × 3 difficulties all returning distinct, relevant tasks • test_templates.py script passes all 30 domain/difficulty combinations • Unknown domain returns HTTP 400 with message, not 500 • All tasks have exactly 2 hints ✅ No blocking dependencies today |
| --- | --- |

| DAY 5 | 🎯 Goal • Integrate project_id and week_number into generation logic and validate with Django. 🛠 Tasks • Update TaskRequest to accept project_id (Optional[int]) and week_number (Optional[int]) • Log project_id and week_number in task metadata for traceability • Add week_number to TaskResponse metadata so Django can echo it back to the frontend • Confirm CORS allows Django to POST with Content-Type: application/json • Manually test end-to-end: Django generate_task_view → FastAPI → response back to Django → JSON to browser • Test fallback: stop FastAPI, confirm Django falls back to _fallback_task() without 500 error • Document the integration test steps in a short integration_notes.md file 📦 Deliverables • POST /generate-task accepts and echoes project_id + week_number in response metadata • Full Django→FastAPI→Browser flow tested and confirmed working • Fallback to Django mock confirmed when FastAPI is intentionally down • integration_notes.md describes the test steps for Member 4 🔗 Dependencies • Member 1 Day 5: /tasks/generate/ Django view complete and calling FastAPIClient |
| --- | --- |

| DAY 6 | 🎯 Goal • Prepare FLAN-T5 integration layer and write FastAPI service tests. 🛠 Tasks • Write app/services/task_generator.py with USE_FLAN_T5 environment flag check • If USE_FLAN_T5=true: load T5ForConditionalGeneration("google/flan-t5-base") and T5Tokenizer • Write PROMPT_TEMPLATE: "Generate a {difficulty} level task for domain '{domain}', topic '{topic}'..." • Implement generate_with_flan_t5(prompt, max_length=200) using model.generate() with num_beams=4 • Keep mock as default (USE_FLAN_T5=false) so service works without GPU • Write tests/test_fastapi.py: test /health, test /generate-task for each of 3 difficulties, test unknown domain 400 • Run all FastAPI tests: pytest tests/test_fastapi.py 📦 Deliverables • task_generator.py hot-swappable: set USE_FLAN_T5=true to activate FLAN-T5 • Mock mode remains default (no GPU required for demo) • All FastAPI unit tests passing (pytest green) • FLAN-T5 integration layer documented with requirements (torch, transformers) ✅ No blocking dependencies today |
| --- | --- |

| DAY 7 | 🎯 Goal • Load testing, error handling hardening, and API documentation polish. 🛠 Tasks • Run 50 back-to-back /generate-task requests to check for memory leaks or template exhaustion • Add try/except around json file loading in mock_generator.py with clear error if file missing • Add request validation for difficulty enum (pydantic already handles, verify error format) • Add response time logging using fastapi middleware (log requests >500ms) • Polish Swagger UI: add descriptions to all Pydantic fields using Field(description=...) • Add ReDoc-friendly example values to TaskRequest and TaskResponse schemas • Verify /docs and /redoc render fully with accurate request/response examples 📦 Deliverables • 50-request load test completes with no errors or crashes • Swagger UI shows field descriptions and example values for all request/response fields • /redoc renders clean documentation • Service handles missing template file gracefully (startup error, not runtime crash) ✅ No blocking dependencies today |
| --- | --- |

| DAY 8 | 🎯 Goal • Final service validation, demo task generation, and handoff documentation. 🛠 Tasks • Generate one task for each of the 10 domains and verify output quality • Confirm task_id uniqueness across 20+ rapid-fire requests • Verify CORS headers on response: Access-Control-Allow-Origin present • Update fastapi_service/requirements.txt with exact pinned versions (pip freeze) • Write a quick FASTAPI_SETUP.md: how to run service, env vars, switching to FLAN-T5 • Confirm GET /openapi.json returns valid JSON schema (for Member 4 final testing) • Hand off integration_notes.md and FASTAPI_SETUP.md to Member 4 📦 Deliverables • All 10 domains generating quality tasks confirmed • requirements.txt pinned and reproducible • FASTAPI_SETUP.md written and shared • FastAPI service stable, documented, and ready for demo 🔗 Dependencies • Member 4 Day 8: Confirms all integration tests pass against FastAPI |
| --- | --- |

🔗 Member 4 — Integration & Testing Engineer

| DAY 1 | 🎯 Goal • Set up testing infrastructure, write the startup script, and configure environments. 🛠 Tasks • Create start.sh: launches Django on :8000 and FastAPI on :8001 simultaneously using & and wait • Make start.sh executable: chmod +x start.sh • Create django_backend/.env with DJANGO_SECRET_KEY, DEBUG=True, FASTAPI_SERVICE_URL=http://localhost:8001 • Create fastapi_service/.env with USE_FLAN_T5=false, MODEL_NAME=google/flan-t5-base • Write python-dotenv loading in both settings.py and fastapi main.py • Install pytest and requests for testing: pip install pytest pytest-django httpx • Create tests/ directory with __init__.py, conftest.py (Django settings fixture), test_accounts.py stub • Verify start.sh launches both services and both health endpoints respond 📦 Deliverables • start.sh launches both services; both respond at :8000 and :8001 • .env files created for both services with correct keys • tests/ directory initialized with conftest.py and pytest.ini • pip install pytest pytest-django passes without errors 🔗 Dependencies • Member 1 Day 1: Django server running; Member 3 Day 1: FastAPI health endpoint live |
| --- | --- |

| DAY 2 | 🎯 Goal • Write and run authentication integration tests. 🛠 Tasks • Write tests/test_accounts.py: test register with valid data → expect 302 redirect • Test register with duplicate username → expect form error in response HTML • Test login with correct credentials → expect session cookie in response • Test login with wrong password → expect error message, no session • Test logout → expect session cleared (subsequent GET to /dashboard redirects to login) • Test /accounts/profile/ GET (authenticated) → expect 200 • Test /accounts/profile/ GET (unauthenticated) → expect redirect to /accounts/login/ • Run: pytest tests/test_accounts.py -v and fix any failures with Member 1 📦 Deliverables • All auth tests passing (register, login, logout, profile access control) • Confirmed: unauthenticated users redirected correctly across all protected routes • Test report shared with Member 1 for any failing cases 🔗 Dependencies • Member 1 Day 2: Auth views and URL routes complete |
| --- | --- |

| DAY 3 | 🎯 Goal • Write domain and topic endpoint tests; verify fixture loading. 🛠 Tasks • Write tests/test_domains.py: test GET /domains/select/ returns 200 with domain cards • Test POST /domains/select/ with selected domain IDs → verify UserDomainPreference created • Test GET /domains/api/topics/?domain_id=1 returns JSON list of topics for that domain • Test GET /domains/api/topics/ without domain_id → expect 400 or empty list • Verify all 10 domains loaded: assert Domain.objects.count() == 10 • Verify all 100 topics loaded: assert Topic.objects.count() == 100 • Test seed_data management command runs without errors in test environment • Run: pytest tests/test_domains.py -v 📦 Deliverables • Domain and topic endpoint tests all passing • Fixture data verified: 10 domains, 100 topics in test DB • seed_data management command confirmed idempotent (safe to run twice) 🔗 Dependencies • Member 1 Day 3: Domain/Topic models and endpoints complete |
| --- | --- |

| DAY 4 | 🎯 Goal • Write FastAPI direct tests and end-to-end Django→FastAPI integration tests. 🛠 Tasks • Write tests/test_fastapi.py using httpx: test GET /health → expect {"status":"healthy"} • Test POST /generate-task with valid body → expect TaskResponse with all fields populated • Test POST /generate-task for each of 3 difficulties (easy, medium, hard) → verify response shape • Test POST /generate-task with unknown domain → expect HTTP 400 not 500 • Test POST /generate-task with missing difficulty field → expect HTTP 422 (Pydantic validation) • Write tests/test_task_integration.py: use Django test client, POST /tasks/generate/ → verify FastAPI called and GeneratedTask created in DB • Test /tasks/generate/ with FastAPI down (patch FastAPIClient to raise Timeout) → verify fallback activates • Run all: pytest tests/ -v 📦 Deliverables • FastAPI direct tests: all passing (health, generate, edge cases) • Django→FastAPI integration test: GeneratedTask created in DB on successful generation • Fallback mock confirmed: test passes when FastAPI is mocked as unavailable • Full test suite running without errors 🔗 Dependencies • Member 1 Day 4: FastAPIClient and task models complete • Member 3 Day 3: /generate-task endpoint live |
| --- | --- |

| DAY 5 | 🎯 Goal • Write task submission and SkillProject tests. 🛠 Tasks • Write tests/test_task_submission.py: test POST /tasks/submit/ with correct answer → is_correct=True, score>=60 • Test POST /tasks/submit/ with completely wrong answer → is_correct=False, score<60 • Test POST /tasks/submit/ with empty answer → expect validation error, no TaskSubmission created • Verify TaskSubmission saved in DB with correct user, task, score fields • Write tests/test_projects.py: test POST /tasks/api/projects/create/ → SkillProject created for user • Test GET /tasks/api/projects/ → returns user's projects list (not other users') • Test 4-task auto-completion: generate 4 tasks for same project → project.is_complete becomes True • Run: pytest tests/ -v --tb=short 📦 Deliverables • Task submission tests: correct/incorrect scoring logic verified • SkillProject CRUD tests passing (create, list, auto-complete on 4 tasks) • Project isolation confirmed (users only see their own projects) • Full test suite still green after new tests added 🔗 Dependencies • Member 1 Day 5: submit_answer_view and SkillProject endpoints complete |
| --- | --- |

| DAY 6 | 🎯 Goal • Write progress and dashboard tests; perform cross-service end-to-end walkthrough. 🛠 Tasks • Write tests/test_progress.py: test GET /progress/api/stats/ → returns per-domain accuracy data • Test GET /progress/api/streak/ → returns correct streak for user with consecutive daily submissions • Test streak=0 for new user with no submissions • Manual full walkthrough: register → select domains → create project → generate 4 tasks → submit answers → view dashboard • Verify dashboard stats reflect submitted answers accurately (accuracy %, avg score) • Test /dashboard/ (HTML endpoint) returns 200 and includes domain stats context • Record all bugs found into a shared bug_report.md for Members 1 and 2 📦 Deliverables • Progress and streak endpoint tests passing • Manual end-to-end walkthrough completed with no blockers • Dashboard stats accurately reflect submitted data • bug_report.md shared with Members 1 and 2 for Day 7 fixes 🔗 Dependencies • Member 1 Day 6: /progress/api/stats/ and /progress/api/streak/ complete |
| --- | --- |

| DAY 7 | 🎯 Goal • Run full regression suite, performance checks, and mobile testing. 🛠 Tasks • Run complete test suite: pytest tests/ -v and fix any regressions introduced by Day 6 changes • Performance check: measure response time for /tasks/generate/ (should be <2s with mock) • Verify /tasks/generate/ with FastAPI stopped falls back in <1s (timeout=10s is too long → reduce to 3s) • Test all pages on mobile (Chrome DevTools, 375px width): login, domain selection, task, dashboard • Report any mobile UI issues to Member 2 (included in shared bug_report.md) • Verify Django Admin accessible at /admin/ with superuser • Confirm CSRF verification works correctly for all POST endpoints (no 403 errors) • Update bug_report.md with final status of all issues 📦 Deliverables • Full regression test suite passing (all tests green) • Performance: /tasks/generate/ responds within 2s in mock mode • Mobile layout issues documented and reported to Member 2 • CSRF flow confirmed on all POST endpoints 🔗 Dependencies • Members 1, 2, 3 Day 7 fixes applied before regression run |
| --- | --- |

| DAY 8 | 🎯 Goal • Final integration sign-off, deployment readiness check, and demo prep. 🛠 Tasks • Run full test suite one final time: pytest tests/ -v --tb=short — must be 100% green • Verify start.sh works from a clean checkout (fresh venv, fresh DB) • Check production settings path: confirm DEBUG=False mode works (ALLOWED_HOSTS, static files) • Test Gunicorn launch: gunicorn taskplatform.wsgi:application --workers 2 --bind 0.0.0.0:8000 • Confirm GET /openapi.json from FastAPI returns valid schema • Write final docs/README.md: prerequisites, setup steps, start.sh usage, demo account credentials • Conduct final 5-minute demo dry run: register → project → generate 4 tasks → dashboard • Tag git repository with v1.0.0 and write release notes 📦 Deliverables • All tests passing from clean environment (proves fresh setup works) • start.sh launches demo-ready system in under 30 seconds • docs/README.md complete with setup and demo instructions • Git tagged v1.0.0 with clean working state • System demo-ready for presentation 🔗 Dependencies • All team members confirm their Day 8 deliverables complete before final sign-off |
| --- | --- |

# SECTION 3 — PARALLEL WORK STRATEGY

## How All 4 Members Work Simultaneously

The project is structured so that Days 1–3 are almost entirely parallel. Each member owns a self-contained vertical slice of the system. Integration only happens at defined checkpoints.

| Day Range | Parallel Strategy |
| --- | --- |
| Days 1–2 | All 4 members scaffold independently. No shared code yet. M1 sets up Django, M2 creates CSS/base template, M3 creates FastAPI, M4 configures .env and start.sh. |
| Day 3 | M1 loads fixture data; M2 builds domain UI; M3 builds mock generator; M4 writes fixture verification tests. Still minimal dependency. |
| Day 4 | First soft integration: M3 shares API contract (schemas.py). M1 builds FastAPIClient using agreed contract. M2 builds task UI with mocked data. M4 writes FastAPI direct tests. |
| Day 5 | First hard integration: M1 calls live FastAPI. M2 wires real API calls. M3 accepts project_id/week_number. M4 runs end-to-end integration tests. |
| Days 6–7 | All members work on their own polish while M4 tests the integrated system and reports bugs back in real-time. |
| Day 8 | Final validation, demo prep, and sign-off. M4 runs clean-environment test as final gate. |

## How to Avoid Blocking Issues

- Agree on API contract on Day 1: share TaskRequest/TaskResponse JSON structure in a shared doc before writing code

- M1 uses a stub FastAPI (M3's Day 1 health endpoint) to test FastAPIClient before full generation is ready

- M2 uses hardcoded JSON responses in JavaScript to build UI before backend endpoints exist

- M3 never waits for Django — all FastAPI development is testable directly via Swagger UI

- M4 writes stubs and mocks for endpoints not yet built, so tests can be written ahead of implementation

- Daily 10-minute sync: each member shares what they completed and any blockers so dependencies surface early

# SECTION 4 — CRITICAL INTEGRATION POINTS

| Day | Integration Event | Who Is Involved | What Happens / Verification |
| --- | --- | --- | --- |
| Day 3 | API Contract Handoff | M1 + M3 | M3 shares schemas.py. M1 reviews TaskRequest/TaskResponse. Both agree on field names, types, and optional fields (project_id, week_number). No code change — just alignment. |
| Day 4 | FastAPIClient ↔ FastAPI | M1 + M3 + M4 | M1's FastAPIClient calls M3's live /generate-task endpoint. M4 writes the first integration test. Verified when GeneratedTask is created in DB from a live FastAPI response. |
| Day 5 | Frontend ↔ Django | M2 + M1 | M2 wires real generateTask() JS call to /tasks/generate/. M1 confirms CSRF token flow. Verified when the browser renders a real AI-generated task card. |
| Day 5 | Full 3-Tier Flow | M1 + M2 + M3 + M4 | Browser → Django → FastAPI → Django → Browser. Full end-to-end. M4 manually walks through register → select domain → create project → generate task → submit answer. |
| Day 6 | Dashboard Integration | M1 + M2 | M2's dashboard.js calls /progress/api/stats/ and /tasks/api/projects/. M1 confirms response shape matches what M2 expects. Verified when dashboard renders live data from DB. |
| Day 7 | Regression + Mobile | All Members | M4 runs full test suite. M2 tests all pages on mobile. M1 and M3 fix reported bugs. Verified when all tests pass and no mobile layout breaks remain. |
| Day 8 | Clean Environment Test | M4 (all validate) | M4 does a fresh checkout, fresh venv, runs start.sh, confirms full demo works. This is the final integration gate before presentation. |

# SECTION 5 — FINAL DAY (DAY 8) CHECKLIST

| ⚙️ Member 1 — Django Backend Developer |  |
| --- | --- |
| ✅ Demo data | Superuser + demo user created with populated domains, projects, submissions |
| ✅ All APIs stable | All 12 endpoints returning correct JSON with no 500 errors |
| ✅ SkillProject logic | Auto-completion (4 tasks = complete) tested and verified |
| ✅ Admin polished | All models visible, searchable, filterable in Django Admin |
| ✅ Settings ready | DEBUG=False path tested; .env-based config working |
| ✅ Hand-off | Backend code merged, commented, and confirmed stable for demo |

| 🎨 Member 2 — Frontend Developer |  |
| --- | --- |
| ✅ Full demo flow | register → domain select → create project → generate task → submit → dashboard tested |
| ✅ Responsive | All pages tested at 375px, 768px, 1024px, 1440px — no overflow or layout breaks |
| ✅ Dark mode | Consistent across all pages including project panel and dashboard |
| ✅ Error states | Toast errors show when API unavailable; empty states show for new users |
| ✅ Clean console | Zero JS console errors or warnings in complete demo flow |
| ✅ Hand-off | All templates and JS files finalized, no debug code remaining |

| 🤖 Member 3 — FastAPI AI Developer |  |
| --- | --- |
| ✅ All 10 domains | Each domain generates a task successfully with 2 hints and a clear answer |
| ✅ project context | project_id and week_number accepted in request, echoed in response metadata |
| ✅ FLAN-T5 ready | Swap-in layer written; USE_FLAN_T5=true activates real model without code change |
| ✅ Swagger clean | All fields described; Try it out works for /generate-task and /health |
| ✅ requirements.txt | Pinned versions; pip install -r requirements.txt reproducible |
| ✅ Hand-off | FASTAPI_SETUP.md and integration_notes.md delivered to team |

| 🔗 Member 4 — Integration & Testing Engineer |  |
| --- | --- |
| ✅ 100% test pass | All pytest tests green in clean environment (fresh venv, fresh DB) |
| ✅ start.sh works | Single command launches both services in under 30 seconds |
| ✅ Demo dry run | 5-minute demo walkthrough completed with no errors or hiccups |
| ✅ README complete | Prerequisites, setup steps, .env config, and demo instructions written |
| ✅ Git tagged | Repository tagged v1.0.0 with clean working state and release notes |
| ✅ Final sign-off | Confirmed with all team members that their deliverables are complete |

AI-Powered Multi-Domain Task Generation Platform  ·  8-Day Execution Plan  ·  v1.0  ·  March 2026